Progress Update- HMP website

Name: Alex Gabrielle Marri Sequito

Role: Frontend Developer
Tools/Frameworks Used: ReactJS, TailwindCSS

Home Page:

- NavLink active styling verified and working correctly across routes.

- Button components include hover states and transition animations.

- Background image/hero uses parallax, so background image moves on scroll

- If home page is reloaded/landed on, section smoothly eases in page

- Navbar turns gradient from solid to transparent as users scroll further down onto the page

- HMP logo also zooms out when scrolling on other sections and is bigger when on the hero/start of the page

- Icon holders pop up on click/hover

- Buttons navigate to appropriate pages

- Gradient background system implemented to support smooth visual transitions between sections

- Motion effects added at section level

- Home Page is tested and confirmed as responsive no matter the size of the display

- Reusable layout containers initialized for About, Services, Clients, and Contact pages

To follow-up/notes:

- Testimonies/ratings of users/clients

- If there is a must in the content of the home page and if there are add suggestions

- If it’s okay to combine services and portfolio

- If the design is approved to proceed programming with the other pages

- If there are images that we can use for the pages

- Other pages are yet to be programmed